## Slide 1: SYSTEMS DEVELOPMENT PROJECT Chapter 9 Software Reviews, Walkthroughs, Inspections, and Audits Lecturer: Dr. Joshua Okemwa. Ph.D.

## Slide 2: THE SCOPE OF THE STUDY
      Software Reviews
      Walkthroughs
      Inspections
      Audits

## Slide 3: Software review
A review is a systematic examination of a document by one or more people with the main aim of finding and removing errors early in the software development life cycle.
Reviews are used to verify documents such as requirements, system designs, code, test plans and test cases.
Reviews are usually performed manually while static analysis of the tools is performed using tools.

## Slide 4: Purpose
It Provides:
Visibility into state of project
Opportunities for personnel (project and non-project) to discuss topics related to project
Intermediate milestones and sense of progress
Assessment of technical adequacy of project

## Slide 5: Review team points out:
Point out needed improvements of a product.
Confirm the parts in which improvement is not needed or desired.
Make technical work more uniform and predictable in quality, which makes it more manageable.

## Slide 6: When to perform reviews
Single review that occurs on a particular date
Single review that occurs in response to a particular condition
Multiple reviews that occur periodically: e.g., monthly
Multiple reviews that occur in response to a particular condition, e.g., code review for subsystem

## Slide 7: Requirements
Team participation
Documented procedures
Documented results

## Slide 8: Types of Reviews
        Management Review
        Technical Review
        Walkthrough
        Inspection
        Audit

## Slide 9: Management Review
  Management review is a systematic evaluation of a software acquisition, supply, development, operation, or maintenance process performed by or on behalf of management.
  Aim is to monitor progress, determine the status of plans and schedules, confirm requirements and their system allocation, or evaluate the effectiveness of management approaches used to achieve fitness for purpose.
  Management reviews support decisions about corrective actions, changes in the allocation of resources, or changes to the scope of the project.

## Slide 10: Cont.
  Management reviews are carried out by, or on behalf of, the management personnel having direct responsibility for the system.
  Management reviews identify consistency with and deviations from plans, or adequacies and inadequacies of management procedures.
  This examination may require more than one meeting.
  The examination need not address all aspects of the product.

## Slide 11: Technical Review
  It is a form of peer review in which "a team of qualified personnel ... examines the suitability of the software product for its intended use and identifies discrepancies from specifications and standards.
  Technical reviews may also provide recommendations of alternatives and examination of various alternatives
  Software product" normally refers to some kind of technical document.

## Slide 12: Participants
The Decision Maker (the person for whom the technical review is conducted) determines if the review objectives have been met.
The Review Leader is responsible for performing administrative tasks relative to the review, ensuring orderly conduct, and ensuring that the review meets its objectives.
The Recorder documents anomalies, action items, decisions, and recommendations made by the review team.

## Slide 13: Cont.
Technical staff are active participants in the review and evaluation of the software product.
Management staff may participate for the purpose of identifying issues that require management resolution.
Customer or user representatives may fill roles determined by the Review Leader prior to the review.
A single participant may fill more than one role, as appropriate.

## Slide 14: Walkthrough
A walkthrough is a form of peer review in which a designer or programmer leads members of the development team and other interested parties through a software product, and the participants ask questions and make comments about possible errors, violation of development standards, and other problems.
A walkthrough differs from software technical in its openness of structure and its objective of familiarization.

## Slide 15: Cont.
It differs from software inspection in its ability to suggest direct alterations to the product reviewed.
It lacks of direct focus on training and process improvement, process and product measurement.

## Slide 16: Participants
The author, who presents the software product in step-by-step manner at the walk-through meeting, and is probably responsible for completing most action items;
The walkthrough leader, who conducts the walkthrough, handles administrative tasks, and ensures orderly conduct (and who is often the Author); and
The recorder, who notes all potential defects, decisions, and action items identified during the walkthrough meetings.

## Slide 17: Inspection
Inspection is a peer review of any work product by trained individuals who look for defects using a well defined process.
An inspection is one of the most common sorts of review practices found in software projects.
The goal of the inspection is to identify defects.
In an inspection, a work product is selected for review and a team is gathered for an inspection meeting to review the work product.

## Slide 18: Inspection process
Planning: The inspection is planned by the moderator.
Overview meeting: The author describes the background of the work product.
Preparation: Each inspector examines the work product to identify possible defects.
Inspection meeting: During this meeting the reader reads through the work product, part by part and the inspectors point out the defects for every part.

## Slide 19: Cont.
Rework: The author makes changes to the work product according to the action plans from the inspection meeting.
Follow-up: The changes by the author are checked to make sure everything is correct.

## Slide 20: Inspection roles
Author: The person who created the work product being inspected.
Moderator: This is the leader of the inspection. The moderator plans the inspection and coordinates it.
Reader: The person reading through the documents, one item at a time. The other inspectors then point out defects.
Recorder/Scribe: The person that documents the defects that are found during the inspection.
Inspector: The person that examines the work product to identify possible defects.

## Slide 21: Related inspection types
A code review can be done as a special kind of inspection in which the team examines a sample of code and fixes any defects in it.
A defect is a block of code which does not properly implement its requirements, which does not function as the programmer intended, or which is not incorrect but could be improved

## Slide 22: Cont.
Peer reviews are considered as industry best-practice for detecting software defects early and learning about software artifacts.
Peer Reviews are composed of software walkthrough and software inspections and are integral to software product engineering activities.
A collection of coordinated knowledge, skills, and behaviors facilitates the best possible practice of Peer Reviews.

## Slide 23: Audit
A software development process audit is a continuous process that aims to maximize the success of a project by detecting its potential risks and weaknesses.
This type of audit comes with another goal too: evaluating the performance of every single team member.
An audit is carried out by a varied team of professionals that comprises project managers, business analysts, and Quality Assurance (QA) specialists.

## Slide 24: Benefits of auditing the software development process
By auditing software development, companies can check whether the software that appears to be working is actually doing what it is supposed to do.
Another perk of auditing a software development process is that it allows us to identify mismatches between the requirements and delivered features.
A software development process audit offers independent validation of the testing process and shows areas where it could be optimized.

## Slide 25: Cont.
Organizations get advance notice of potential problem areas and can address these issues earlier.
It also brings an opportunity for mitigating potential risks that might crop up at any stage of the software development lifecycle.

## Slide 26: Reviewers
Must be qualified to contribute
Must be unbiased
Don’t invite management if it causes conflict
  The point is to review the project, not the producers.

## Slide 27: Rules for Reviewers
Be prepared
Evaluate product, not people.
Watch your language.
Raise issues, don’t resolve them.
Record all issues in public.
Stick to technical issues.

## Slide 28: Tactics for participation
Devil’s Advocate
  One person makes strongest case against a product
  Job is to find fault
  Needs to be an actor
Debugging
  Producers leave known bugs
  Quality of review depends on how many found
Alarms
  Time each person’s contribution, cut off
Stand-up Reviews
  Talk as long as you stand on one leg

## Slide 29: Report
Goal: Does the product do the job its supposed to do?
  Complete.
  Correct.
  Dependable as basis for other work
  Measurable for purposes of tracking.
What was reviewed?
Signatures of reviewers.
Leader and recorder.

## Slide 30: Need for Reviews
Reviews help organization deliver quality product
  Examine individual parts early in process
  Identify problems spanning multiple items or phases
Reviews help identify problems early
Reviews help build image of the product and the vision of the product in the minds of the team members

## Slide 31: REFERENCES
Software Engineering Reviews and Audits, Boyd L. Summers, 2019
Unified Modeling Language User Guide, The (Addison-Wesley Object Technology Series) Grady Booch , 2017
https://codete.com/blog/software-development-process-audit