Feasibility Study

Lecture 3:  Nature of Feasibility Studies

Lecturer:  Fidela R. Balajadia

Associate Professor 2

University of the Assumption, Philippines

Lecture Learning Objectives:

At the end of the lecture, you will be able to:

- Discuss the nature of a feasibility study.

- Understand the importance of the pre-feasibility studies.

- Describe the stages of feasibility studies.

- Explain the importance of feasibility studies.

- Enumerate the factors affecting the preparation of a feasibility study.

- Discuss the classifications of a feasibility study; and

- Identify the groups or sectors that require a feasibility study.

Nature of a Feasibility Study

“A feasibility study is a thorough and systematic analysis of all factors that affect the possibility of success of a proposed undertaking. It is really a synthesis of separate studies usually dealing with the market, technical, management, financial, and socio-economic aspects of the project.”

“Its primary purpose is to determine whether a specific business undertaking could be implemented at a certain acceptable level.”

“The study also serves as basis for deciding whether the project is to be pursued, abandoned or revised.”

“The completed output is expected to be a reflection of a scholarly, original and scientific endeavor held through systematic and thorough documentation, and critical, analytical, and independent thinking. It is subjected for evaluation in an oral examination by a panel of qualified examiners prior to its approval and acceptance.”

Based on the given definition, the key terms to remember are:

- Systematic inquiry

- Proposed business activity

- Viability in all areas, and

- Measurement of profitability level.

Page 01

- Systematic inquiry

The term systematic in this context implies two things.  First, that there is a procedure, or a step-by-step process involved in the conduct of a feasibility study.

Second, systematic means that the whole study is composed of different phases or aspects.  Each phase has unique characteristics that ultimately contribute to the attainment of the objectives of the study.

- Proposed business activity

A feasibility study applies only to business endeavors.  A business is an organization engaged in lawful commercial activities of selling products or services for monetary consideration with the intention of realizing profit.

An activity should have the following characteristics to qualify as a business activity:

1. It should be intended for profit

2. It must be regularly undertaken

3. It must be financial in character

Intended for Profit.

A foremost concern of a project feasibility study is to maximize business profitability or to improve the interest of the shareholders.  In a feasibility study, the term profit refers to the accounting definition which means the excess of all costs and expenses over revenue.

Regularly Undertaken.

The element of regularity indicates that there is a continuing and progressing economic act and not a mere single disconnected act.

Financial in Character.

A business activity involves an exchange of monetary values with another party.  Except for the socio-economic phase, all aspects of the study have a common denominator expressed in terms of Philippine peso.

- Viability in all areas

A feasibility study tests the viability of a business endeavor, not only in one but in all

aspects.  The viability of the activity is the primary concern of prospective investors. There

may be instances when a project is viable in one aspect of the study but not feasible in other areas.

Page 02

- Measurement of profitability level.

As it has always been pointed out, a feasibility study is directed towards the determination of a project’s viability.

Viability can be expressed in different terms, one of which is in terms of profitability, not only within a short period but during the entire life of the business.

Opportunity cost refers to the cost or benefits foregone when one alternative is chosen in favor of another alternative.

A business that cannot achieve the profitability level required in the industry where it belongs experiences business difficulty. “Business difficulty refers to the stage where the business organization cannot attain normal profitable operations.

Pre-Feasibility Studies:

The preliminary assessment studies of a project idea that if found viable, will lead to detailed feasibility studies.  Pre-feasibility studies are needed to determine:

Whether any aspect that is critical to the feasibility may need any support investigations first in the form of functional or support studies; and

If there is any information obtained from the project idea that is enough to attract investors.

If the opportunities presented will really be viable for further(detailed) studies;’

Whether the project concept justified a more detailed feasibility study.

Stages of Preparation:

Stage 1.  Title Presentation

Here, the researcher/s present to the research professor the proposed project, the features of the proposed service or product, and their rationale for proposing the product/service or project. The professor guides the researcher/s as to the specificity, clarity, researchability, and significance of the proposed project. The professor may recommend for improvement, refinement, modification, or total change of the proposed project and problem, and approves the proposed project after having determined its adherence to the aforementioned criteria for pursuance into a project feasibility study.

Stage 2.  Project Proposal Preparation and Defense

In this stage, the project proposal is prepared. A project proposal is composed of the complete text of Chapter 1 and preliminary text for chapters 2, 3, and 4.   For its preliminary pages, the title page, table of contents, list of tables, and list of figures, if any, are also to be included.

Page 03

Being a proposal, it is subjected to examination for further improvement or modification. The proposal is evaluated based on the criteria specified in the Guidelines in the Conduct of Research Classes.  The survey instruments are also scrutinized to determine their appropriateness and usability in providing the needed data for the completion of the study.

The proposal is presented and defended before a panel of examiners for approval. The approved project proposal is then pursued for completion.

Stage 3. Final Manuscript Writing and Oral Defense

The final manuscript is prepared after the data is gathered, collated, analyzed, and discussed. All the Chapters as well as the appendices, are completed for the final defense.

Upon the completion of the manuscript, it is set for examination in an oral defense.  The output is evaluated based on the merits of the data presented and the factors considered, on the presentation and discussion of the results, and on the process of the conduct of the study. The panelists give suggestions or recommendations for the improvement of the manuscript, which the researcher/s have to incorporate as the manuscript is finalized.

The final manuscript will be approved and accepted, and will be allowed for reproduction, only when it reflects all the given suggestions and recommendations for improvement.

Importance of Feasibility Study

- Feasibility studies provide investors with the viability and all the vital information they need in deciding the extent of their exposure to a certain business proposal.  They are now very important tools for investment, especially in highly industrialized countries.

- Financials normally require feasibility studies from loan applicants borrowing beyond a certain loan ceiling. This is because they want to make sure that their loan investment will go to viable projects.

- For students, the feasibility study course is usually referred to as their undergraduate “thesis”.  Their final report’s contents should reflect all their basic knowledge of their subjects taken up since their college freshmen year. Normally, at the end of the semester, they are required to defend their work, which also makes the subject feared by most.

- To both users, feasibility studies must not be too voluminous and filled with too theoretical proposals. They must be real and practical.

Factors Affecting Preparation of a Feasibility Study

A variety of factors can affect the preparation of a feasibility study.  These factors may be in terms of length of time and funds required to undertake and finish the study.

Some of these factors are:

- Type of Industry

- Size of the Project

- Purpose of the Study

- Party Preparing the Study and

- Requirements of Prospective Investors

Page 04

- Type of Industry

Industry refers to a group of companies that have common characteristics and are related in terms of operational processes, product sold, market, functions or services offered. There is no common classification of industries.  Hence. Industries are classified in various ways.

- Size of the Project

The size of the project has a direct relationship to the different factors affecting the preparation of the feasibility study.  Project size is usually expressed in terms of investment requirements.  A project with multi-million fund requirements need more time for planning, evaluation, gathering of desired information and revision.  On the other hand, the different factors affecting the study are substantially reduced if the proposed project has minimal funding requirement.

- Purpose of the Study

It is a common notion that a feasibility study is solely intended for a new project.  This is not the case, though.  It is also applies to existing businesses by providing the following information:

1. Market information on the plan to expand

2. Product information on the plan to offer new product to the market

3. Competition analysis because of entrance of a new competitor or

4. Demand study on the plan to launch a new service

- Party Preparing the Study and

A feasibility study covers wide and different areas of specialization thus it cannot be performed by only one individual.  A group conducting the study may include:

1. an economist, who will study the trends in the supply and demand of goods, including prices.

2. an industrial engineer, who will study the production processes, waste management and the efficient use of resources, particularly energy.

3. a mechanical engineer, who will design the manufacturing plant. Machinery and other mechanical equipment required for the project.

4. a marketing consultant, who will design marketing strategies, create a marketing plan, and determine the appropriate marketing mix.

5. an accountant, who will prepare the necessary projected financial statements and schedules.

Page 05

6. a lawyer, who will prepare the legal documents required by the different agencies, banks, and other monitoring offices and

7. a human resource officer, who will provide the necessary inputs on staffing, job descriptions and qualifications standards of personnel

5.	Requirements of Prospective Investors

There is no standard template for a feasibility study.  The arrangement of the different parts and sections is often prescribed by the funding agency or the prospective investors.  More time is involved in the preparation and revision, and more cash is needed in case prospective investors specify a more detailed report of the results.  Request for additional data and evaluation by the prospective investors, other than those considered basic in a feasibility study, will mean more time and cash requirements to finish.

Classification of Feasibility Studies

Feasibility studies are prepared for business enterprises only.  Though there is no straightforward classification of feasibility studies, discussion of the concept may easily be facilitated by using the following categories:

1. As to Amount of Investment

2. As to Status of the Project

3. As to Industry Classification

4. As to Nature of Management

5. As to Liability of Investors

As to amount of investment.  In terms of capital base, a business entity can either be a micro entity, a small entity, a medium-size entity, or a large entity.

As to the status of the project. In terms of status, a feasibility study can either be for a new project or for a new project or for the expansion of an existing business enterprise.

As to industry classification. A feasibility study can be classified according to industry, whether it is for

1. Manufacturing					5. Entertainment

2. Real Estate						6. Agriculture

3. Electronics						7. Merchandising or

4. Transportation					8. Utilities

The focus of the study may differ slightly from one industry to another.

As to the nature of management. The proposed business entity may either be administered by a newly hired managerial personnel or by the existing set of officers. Oftentimes, the nature of a proposed project is highly influenced by whether it will be under a new management or not.

Page 06

As to the liability of investors. The liability of the investors or owners depends entirely on the type of the proposed business.  The proposed business under study can either be a sole proprietorship, a partnership, or a corporation.

Parties Requiring Feasibility Study

Different parties require different feasibility studies depending on the specific purpose of the party concerned.

The different parties that may require a feasibility study are:

1. Entrepreneurs

2. Prospective Investors

3. Management

4. Proponents

5. Financial Institutions

6. Shareholders

7. The Government

- Entrepreneurs

Entrepreneurs or would be entrepreneurs usually need a feasibility study as a requirement for a bank loan.  As most of these businessmen and women normally leave the making of their study to a Management Consultancy Firm (or a professional feasibility study maker, they never bother to learn, much more read the contents of the finished work.

A feasibility study to one’s intended business concern is now very important not only as a mere requirement for a financial loan, but also to obtain actual knowledge of the operations of the new business.  With a very competitive market in today’s economy, one needs to know a lot about not only operations, but the industry of the business of any undertaking.

- Prospective Investors

Prospective investors are primarily interested in knowing the viability of

a proposed project taken as a whole.  In addition, they are very much interested in conducting a feasibility study because they want to:

1. Determine if the profitability of the business can be sustained during its entire life

2. Determine the amount of funds to be committed

3. Determine the rate of return on invested capital

3 . Management

The management of an existing project is interested in conducting a feasibility study because they may want:

1. to determine the viability of a proposed expansion such as the opening of a new manufacturing plant, a new branch, or a new product line

2. to determine the appropriate selling price of an existing business which the organization is planning to dispose of

Page 07

3. to determine the appropriate price of a particular business which the company plans to buy and

4. to determine the gap between expected demand and estimated supply for a new product line that the business plans to introduce

4. Proponents

Proponents of a new project are interested in conducting a feasibility study because they want to:

1. Test the viability of a new project through the application of appropriate projection tools

2. Answer the queries of other interested parties

3. Identify possible ways to improve project specifications, particularly through a market study

4. Use the study as an instrument in attracting prospective investors

- Financial Institutions

Lending institutions or creditor banks take interest in feasibility studies to:

1. Determine the capacity of proposed projects to settle their financial obligations before they extend the necessary credit

2. Define the terms and conditions for credit extended, particularly the interest rates, repayment period or collaterals used to secure the amount borrowed.

- Shareholders

Shareholders of an existing business are interested in feasibility studies because they:

1. Need to have a basis for making decisions on the sale of an existing business or the purchase of a new one

2. Need to decide whether to commit or not additional fresh capital on a proposed new project

3. Need to determine the expected return on their investments on a new project

- The Government Agencies

Government agencies are interested in feasibility studies in order to:

1. Determine whether the project complies with the minimum requirements

2. Determine whether the project needs to be supported in terms of providing incentives or grants

3. Ascertain whether the project contributes to the socio-economic program of the government

Textbooks:

A feasibility study guidebook for Students and Entrepreneurs, Jorge H. Cuyugan, Bright Concepts Printing House, 2020

Writing Project Feasibility Study, Nick L. Aduana, C & E Publishing, Inc. 2021

Page 08