## Slide 1: Course: Advanced Management Accounting
Week 11 : Resource Allocation and Optimization Decisions
Lecturer: Peter Karugu Kahihu

## Slide 2: Introduction
This lecture introduces you to the Resource allocation and optimization decisions
Expected Learning Outcomes
By the end of this lecture, the learner should be able to:
  Know the process of determining and allocating resources
  Know Significance of Resource Distribution
  Know how to monitor and enhance resource allocation

## Slide 3: Introduction
Any business needs resources, such as financial assets, equipment, human capital, and others, and how they are distributed can make or fail a project.
In order to make sure that the appropriate resources are allocated to the appropriate tasks at the appropriate times, it is crucial to carefully organize and divide these resources throughout the different project activities.
Finding the ideal balance between conflicting goals, maximizing resource use, and regularly reviewing and modifying allocations as the project develops are all components of effective resource allocation.

## Slide 4: Introduction
It increases profitability and return on investment and guarantees on-time project delivery.
The main ideas of resource allocation will be discussed in this article, along with tips on how to design a successful one for your company
Resource Allocation Definition
The process of determining and allocating resources to different business operations for a given time frame is known as resource scheduling.

## Slide 5: Resource Allocation Definition
Project-related or non-project-related tasks include BAU, administration, support, operation, and so on.
Maximum resource usage is ensured when they are assigned 100% of their capability.
There are two types of resources: fully and partially available.
Resource managers must thus guarantee that the resources allotted are available for the best possible use.

## Slide 6: Example of Resource Allocation
This brings us to an example of resource allocation.
There is a new web development project underway at an IT company.
Making a thorough Work Breakdown Structure (WBS) that enumerates every activity and subtask involved in the project lifecycle is how the project manager starts the planning phase.
A Resource Breakdown Structure (RBS), which lists all the resources needed to complete the project effectively, comes next.

## Slide 7: Example of Resource Allocation
The project manager determines that in order to finish the project on schedule, they will need two QA testers, two UI/UX designers with Adobe Photoshop skills, two DevOps engineers with AWS experience, and five backend developers with Java and CSS competence.
The resource manager receives the resource requests for each of these jobs from the project manager after the requirements have been established.
The resource management then starts the allocation procedure.

## Slide 8: Example of Resource Allocation
To find qualified workers with the appropriate skills for each position, they search the internal resource database.
They also investigate whether these resources are available for the designated period of time.
There is a talent problem, though, as the resource manager finds that only three developers and one DevOps Engineer are available to take on the project.
The resource manager employs contingent workers to cover the abilities that are lacking and uses an out-rotation & backfill technique to handle this.
The resource manager may guarantee that the project begins on schedule and that the resource requirements are fulfilled quickly by taking the initiative to gain the required skills.

## Slide 9: Benefits of Resource Allocation
Allocating resources is crucial to project management because it enables you to plan and accomplish project objectives.
Let's examine the numerous more advantages:
Lowers the Cost of Project Resources
Managers can assign the most appropriate global resources from affordable places to project activities through efficient resource allocation.
This enables businesses to drastically cut project resource costs without sacrificing quality.

## Slide 10: Benefits of Resource Allocation
Provides Appropriate Resources for Appropriate Projects
Managers can obtain a thorough understanding of resource attributes, such as skills, availability, capacity, etc., by implementing an appropriate resource allocation procedure.
This ensures competent allocation by assisting in the identification and assignment of the appropriate resources to the appropriate projects at the appropriate time and cost.

## Slide 11: Benefits of Resource Allocation
Optimizes Utilization of Every Project Member
Allocating resources based on their expertise and skill sets guarantees maximum production and boosts worker engagement.
Resource allocation is therefore essential to optimizing the efficient use of project resources.
Aids Effectively Address Resource Constraints
With limited resources, companies can complete more tasks when resources are allocated effectively.

## Slide 12: Benefits of Resource Allocation
As a result, it helps businesses to overcome labor limitations, maximize resource use, and successfully complete projects.
Ensures Project Initiation and Delivery on Time
Before the project starts, appropriate resources with the correct skill sets will be accessible thanks to a carefully thought-out resource allocation process.
Additionally, it aids in making the best use of resources at every stage of the project, which leads to the delivery of high-quality work.
After this, let's examine the several elements influencing the process of allocating resources.

## Slide 13: Factors that Influence the Resource Allocation Process
Understanding the factors influencing resource allocation in project management is crucial for informed decision-making and enhancing project success.
Availability of Resources
One of the most important factors that directly affects judgments about resource allocation is the availability of resources, such as staff, funds, equipment, and technology.
To guarantee that project duties are completed successfully, the manager must evaluate the amount and caliber of resources that are available and distribute them wisely.

## Slide 14: Factors that Influence the Resource Allocation Process
Furthermore, in order to maximize effective utilization, resource availability limits might need reallocation or prioritizing.
Project specifications
The process of allocating resources is significantly impacted by the particular needs of a project, including its scale, complexity, timeline, and quality standards.
To guarantee timely completion, projects with short timelines could need a greater resource allocation or even resource intensification, which involves using more resources for a shorter period of time.
In a similar vein, projects with intricate technical specifications could call for further training or upskilling or specialist resources.

## Slide 15: Factors that Influence the Resource Allocation Process
Project Cost Considerations
Cost factors are another important consideration when allocating resources.
The available budget must be balanced with the resource cost rate.
Financial viability and effective resource use are ensured by allocating resources within budgetary restrictions.
By balancing the possible advantages against the related expenses, cost-benefit analysis and return on investment evaluations can help direct resource allocation choices in this situation.

## Slide 16: Factors that Influence the Resource Allocation Process
Resource Interdependencies
The interdependencies among various tasks, activities, and resources within a project should be taken into account while allocating resources.
Certain jobs could need particular resources to be finished, and altering how resources are allocated for one activity may have an impact on other tasks.
By assessing these interdependencies, resource allocation can be optimized to preserve project flow and reduce bottlenecks.

## Slide 17: Other Factors –Resources Allocation
Resource allocation may be impacted by some external circumstances that are out of the organization's or project team's control.
External factors that may affect resource allocation include
market conditions,
economic factors,
industry trends,
regulatory needs, and
competition

## Slide 18: Other Factors –Resources Allocation
For example, firms may devote more resources to marketing or R&D (research and development) in order to obtain a competitive advantage if the market is highly competitive.
Project managers can make well-informed decisions regarding resource allocation by taking these criteria into account, guaranteeing that the appropriate resources are allocated to the appropriate tasks at the appropriate time.

## Slide 19: Week 11 : Resource Allocation and Optimization Decisions
End of Week Eleven Part 1

## Slide 20: Week 11 : Resource Allocation and Optimization Decisions
Start of Week Eleven Part 2

## Slide 21: Challenges of Resource Allocation
Finding and assigning the appropriate resources might be difficult without the proper instruments or methods. Let's examine a few of the difficulties that businesses encounter while allocating resources:
Project Scope Modifications
The project scope may alter at any point during the project lifecycle, even with the appropriate management procedures in place.
A number of factors, including shifting stakeholder and customer needs, financial limitations, shifting company goals, etc., could cause this.
Resource demands typically fluctuate in response to changes in project requirements

## Slide 22: Challenges of Resource Allocation
Use of Spreadsheets & Outdated Legacy Tools
Homegrown tools and spreadsheets are insufficient for resource allocation.
They don't give real-time visibility into resource and project timetables, which causes scheduling issues like multiple reservations and unavailable resources.
Furthermore, the lack of real-time updates causes chaos and confusion regarding the priorities of their job because resources are unaware of changes in allocation.

## Slide 23: Challenges of Resource Allocation
Miscommunication Between Sales and Delivery Teams
Sometimes the sales team doesn't include the delivery team before signing the transaction because they are too focused on hitting sales targets.
In order to achieve the project deadline, the delivery team is forced to scramble at the last minute for qualified resources.
Furthermore, delivery teams might not be aware of impending projects due to a lack of insight into sales pipeline projects, which makes it difficult to plan for capacity or allocate resources proactively.

## Slide 24: Challenges of Resource Allocation
Insufficient Visibility of Resources in a Matrix Organization
A centralized resource scheduling system that offers thorough visibility of resources and their allocations across matrix borders is absent from the majority of businesses.
This lack of insight affects resource managers’ ability to allocate the best-suited and cost-effective workforce to projects.
Moreover, managers find it challenging to understand the total capability and availability of resources in matrix organizations when resources operate on several projects.

## Slide 25: Challenges of Resource Allocation
Skill-mismatch & Shortages
Organizations are unable to predict the needs of pipeline projects, which makes it impossible to anticipate skill shortages.
It causes a mismatch between project demand and resource capacity, which leads to a scarcity of skills.
Organizations use last-minute employment of resources whose abilities might not meet project demands in an attempt to make up for this shortfall, which results in skill mismatch.
As a result, it causes project delays, poor deliverable quality, and budget overruns.

## Slide 26: Optimization: A Comprehensive Explanation
Optimizing resource allocation is essential for companies trying to increase productivity and streamline processes.
Organizations may make sure they are assigning the appropriate resources to the appropriate tasks at the appropriate times by strategically allocating their resources.
The goal of this article is to give a thorough explanation of resource allocation optimization, covering its definition, significance, fundamental ideas, steps, advantages, difficulties, and potential developments.

## Slide 27: Resource Allocation Concept
The practice of allocating resources—such as money, time, people, equipment, and materials—to certain projects or activities inside a company is known as resource allocation.
A crucial component of organizational planning and project management is resource allocation.
It entails strategically allocating resources according to project objectives, resource availability, and financial limitations.
Effective resource allocation enables companies to streamline processes, cut expenses, and boost productivity.

## Slide 28: Significance of Resource Distribution
The methodical process of figuring out how resources should be divided among different activities or projects in order to obtain the best results is known as resource allocation.
It is essential for allowing companies to maximize their resources, which raises output, lowers expenses, and improves performance all around.
Importance:
Resource allocation optimization holds immense importance for businesses across industries. By allocating resources effectively, organizations can:

## Slide 29: Significance of Resource Distribution
1. Increase productivity:
Appropriate resource allocation minimizes bottlenecks and delays by guaranteeing that each activity obtains the resources it needs on time.
Allocating the proper quantity of supplies and machinery to each production line, for instance, can help a manufacturing organization enhance output and streamline operations. 2. Increase productivity:
Putting the appropriate resources to the correct tasks speeds up processes, cuts down on duplication, and gets rid of waste.

## Slide 30: Significance of Resource Distribution
Code can be developed more quickly and effectively in a software development project, for example, if competent developers are assigned to particular tasks according to their areas of competence. 3. Enhance decision-making:
Organizations may make well-informed choices about capacity planning, project priority, and resource investments by having a comprehensive picture of resource availability and allocation.
For instance, knowing the availability of skilled personnel can help organizations determine whether to take on additional projects or hire new employees.

## Slide 31: Key Principles of Resource Allocation
Resource allocation optimization is guided by several key principles that businesses should consider:
Alignment with strategic objectives:
The distribution of resources ought to be in line with the overarching strategic goals of the company.
This guarantees that funds are allocated to projects that advance the organization's long-term objectives.
For instance, resources might be devoted to marketing and sales campaigns if a company's strategic goal is to increase its market share.

## Slide 32: Key Principles of Resource Allocation
Setting priorities:
Not every job or task is equally important.
Prioritizing tasks according to how they affect the organization's goals, resource needs, and deadlines is essential.
This enables companies to concentrate on high-priority issues and deploy resources efficiently.
Allocating resources to key path operations, for example, guarantees that a building project stays on schedule.

## Slide 33: Key Principles of Resource Allocation
Flexibility:
The distribution of resources should be adaptable enough to take into account shifting priorities, unforeseen circumstances, and new opportunities.
This enables firms to promptly adjust to evolving situations.
For instance, companies should be able to reallocate resources in order to take advantage of a new market opportunity.

## Slide 34: Key Principles of Resource Allocation
Frequent evaluation:
To pinpoint areas for development and maximize resource use, it is critical to periodically examine and assess resource allocation decisions.
Businesses can find bottlenecks, inefficiencies, and optimization possibilities by examining resource allocation patterns and results.
Organizations can make data-driven decisions about resource reallocation with the support of regular evaluation.
For instance, it might be necessary to modify resource allocation if a certain project routinely uses more resources than allotted.

## Slide 35: Process of Resource Allocation Optimization
Evaluation of the availability and need for resources
Assessing the resources needed for different jobs or projects and figuring out their availability is the first step.
Analyzing variables including time, money, abilities, and equipment is part of this.
The particular requirements of any work or project should be taken into account when determining resource requirements.
This entails assessing the tasks' intricacy, the degree of competence needed, and the extent of the work.
Furthermore, knowing what resources are available is essential to guaranteeing that the required staff, tools, and supplies are available

## Slide 36: Process of Resource Allocation Optimization
Setting task priorities
Tasks should be prioritized according to the strategic objectives and urgency.
This aids in deciding which tasks ought to be given the greatest amount of funding.
Prioritizing tasks involves considering the importance of each task in achieving the overall goals of the organization.
It requires a careful evaluation of the impact that each task has on the success of the project or the business as a whole.

## Slide 37: Process of Resource Allocation Optimization
Planning for resource allocation
Create a thorough strategy that specifies how resources will be distributed across various jobs or initiatives.
Take into account elements like resource availability over time, task dependencies, and resource dependencies.
Planning for resource allocation entails drafting a plan outlining how resources will be allocated across different tasks or projects.
This entails taking into account the resources' availability over time and determining any dependencies between jobs or resources.

## Slide 38: Process of Resource Allocation Optimization
Implementation
Assign the designated resources to particular activities or projects in order to carry out the resource allocation plan.
This could entail hiring staff, allocating funds, and acquiring the required supplies or machinery.
Implementation is the stage where the resource allocation plan is put into action.
It involves assigning the identified resources to their respective tasks or projects

## Slide 39: Process of Resource Allocation Optimization
Monitoring and control
Make sure that resources are allocated effectively by routinely tracking and assessing the status of activities or projects.
Changes may be required due to resource limitations, unforeseen problems, or evolving requirements.
In order to optimize resource allocation, monitoring and control are essential.

## Slide 40: Techniques for Resource Allocation Optimization
• Resource management software:
By offering real-time visibility, automatic scheduling, and resource optimization algorithms, cutting-edge software solutions can aid in streamlining the resource allocation process. • Capacity planning tools:
By evaluating resource requirements using workloads, demand projections, and historical data, these tools help make smarter judgments about resource allocation. • Resource leveling:
This method balances workloads across different tasks or projects by modifying resource allocation to prevent resource overuse or underuse.

## Slide 41: Techniques for Resource Allocation Optimization
• Scenario analysis:
By investigating various allocation scenarios and their outcomes, scenario analysis enables firms to make well-informed decisions. • Resource allocation optimization models:
Taking into account a variety of limitations and goals, these models determine the most effective way to allocate resources using mathematical methods and optimization techniques.
By leveraging these tools and techniques, organizations can enhance their resource allocation processes, leading to improved efficiency, cost-effectiveness, and overall project success.

## Slide 42: Benefits of Resource Allocation Optimization
Increasing Productivity and Efficiency
Organizations can remove resource bottlenecks, shorten wait times, and increase workflow efficiency by allocating resources as efficiently as possible.
As a result, jobs or projects are completed on schedule and with greater productivity.
Reducing Costs and Wastage
By identifying areas of resource underutilization and waste, optimized resource allocation enables firms to make required adjustments and cut down on wasteful spending.
Better resource planning is also made possible by it, avoiding resource overspending.
Think about a retail company that optimizes resource allocation for inventory control

## Slide 43: Future Trends in Resource Allocation Optimization
A number of themes are anticipated to influence resource allocation optimization in the future as technology develops further:
It is impossible to overestimate the influence of technology on resource allocation optimization.
Allocating resources dynamically
Businesses will increasingly use dynamic resource allocation techniques that enable in-the-moment modifications in response to shifting demands and priorities.
This implies that resources can be quickly assigned and reassigned, guaranteeing that the appropriate resources are accessible when needed to satisfy the organization's changing requirements

## Slide 44: Future Trends in Resource Allocation Optimization
Advanced analytics
Businesses will be able to precisely predict resource requirements, spot any bottlenecks, and optimize allocation based on past data and trends by utilizing advanced analytics tools and predictive modeling approaches.
Organizations may make well-informed decisions about resource allocation and guarantee that resources are distributed where they are most required by utilizing data-driven insights.

## Slide 45: Future Trends in Resource Allocation Optimization
Integration with project management
Project management techniques and resource allocation optimization will become increasingly intertwined, enabling smooth coordination between project execution and resource allocation.
Organizations may guarantee that projects are sufficiently resourced and finished on schedule by coordinating resource allocation with project schedules and deliverables.
For instance, in the construction sector, combining project management and resource allocation optimization can assist guarantee that the appropriate tools, supplies, and workers are accessible at every step of the project.

## Slide 46: Week 11 : Resource Allocation and Optimization Decisions
End of Week Eleven Part 2