## Slide 1: BUSINESS ADMINISTRATION
KUMI UNIVERSITY
LECTURER: MUGISHA PATRICK
WEEK SEVEN – PROJECT MANAGEMENT

## Slide 2: Unit seven objectives
At the end of this session, you will be able to:
Understand projects management in business
Components of project management
Know what is Planning
Risk Management in projects and its techniques
comprehend scheduling and its relevance in managing a project

## Slide 3: What is project management
Harold Kerzner (2009) stressed that Project management is the planning, organizing, directing, and controlling of company resources for a relatively short-term objective that has been established to complete specific goals and objectives.

## Slide 4: Con’t
Project management is a structured process for managing projects that includes initiating, planning, executing, monitoring, controlling, and closing a project to achieve specific goals and meet specific success criteria as opined by Rory Burke (2013)

## Slide 5: Con’t
Also Jack R. Meredith and Samuel J. Mantel Jr. (2012) said that project management involves the use of specialized knowledge, skills, and tools to ensure the successful initiation, planning, execution, and completion of a project, with the aim of meeting the needs of stakeholders and delivering value.

## Slide 6: Components of project management
In business, project management involves overseeing the successful completion of a project, ensuring it meets its objectives within the constraints of time, cost, and quality. The key components of project management serve as the foundation for managing and executing a project effectively.

## Slide 7: 1. Project Scope
The project scope defines the specific goals, deliverables, and boundaries of the project. It answers the question of what the project will and will not cover. Scope management ensures that all stakeholders have a clear understanding of the project's objectives and limitations
Importance: Without a clearly defined scope, projects can experience scope creep (uncontrolled growth), leading to delays, budget overruns, and unmet expectations.

## Slide 8: 2. Time Management
Time management involves planning and scheduling the tasks necessary to complete the project on time. It includes creating a timeline or project schedule, determining the sequence of activities, and setting milestones to track progress.
Importance: Effective time management ensures that project deadlines are met, resources are allocated efficiently, and delays are minimized, keeping the project on track.

## Slide 9: 3. Cost Management
Cost management entails budgeting for the project, monitoring actual expenditures, and controlling costs to ensure the project stays within budget. This includes estimating the costs for resources, materials, labor, and any other expenses that arise during the project lifecycle.
Importance: Keeping project costs under control is essential to avoid budget overruns and ensure the project is financially viable for the business.

## Slide 10: 4. Quality Management
Quality management focuses on ensuring that the project's deliverables meet the required standards and satisfy stakeholder expectations. It involves setting quality criteria, conducting inspections, and implementing quality assurance and control processes.
Importance: Delivering a high-quality product or service ensures customer satisfaction and enhances the business’s reputation, reducing rework and costly errors.

## Slide 11: 5. Human Resource Management
Human resource management deals with assembling, managing, and motivating the project team. It involves defining roles and responsibilities, ensuring the right skills are available, and fostering collaboration among team members.
Importance: A well-managed team is key to the project's success. Efficiently allocating the right people with the right skills can lead to better performance and faster project delivery.

## Slide 12: 6. Communication Management
Communication management ensures that all stakeholders, including the project team, clients, and sponsors, are informed about project progress, risks, and changes. It involves developing a communication plan that outlines how and when updates will be shared, and through what channels.
Importance: Effective communication helps avoid misunderstandings, keeps stakeholders engaged, and ensures that any issues are addressed promptly, leading to smoother project execution.

## Slide 13: 7. Risk Management
Risk management involves identifying, assessing, and managing potential risks that could impact the project. This includes developing contingency plans for risks that might affect the project's schedule, costs, or quality, and proactively mitigating those risks.
Importance: By anticipating and managing risks, businesses can avoid project delays, minimize financial losses, and ensure that the project stays on track even when unexpected events occur.

## Slide 14: Planning in project management
Planning in Project Management refers to the process of defining the project's goals, determining the activities necessary to achieve those goals, allocating resources, and developing timelines for project completion. It serves as the roadmap for executing and controlling the project, ensuring that it progresses systematically toward its objectives.

## Slide 15: Planning takes into account
Defining objectives and scope: Clarifying what the project intends to achieve and the boundaries within which it operates.
Creating a project schedule: Outlining the tasks, sequencing them logically, and establishing timelines for each activity.
Resource allocation: Identifying and assigning human, financial, and material resources required to complete tasks.
Risk management: Anticipating potential risks and uncertainties and developing mitigation strategies.

## Slide 16: Con’t
Budgeting: Estimating the costs associated with resources, tasks, and activities.
Communication plan: Developing channels for effective communication among stakeholders.
Setting success criteria: Establishing performance metrics and key deliverables to measure progress and success.

## Slide 17: Why planning in project management
Clear Direction and Focus: Planning provides a clear understanding of the project’s goals and objectives, ensuring that all team members are aligned with the project's purpose. It sets expectations for what needs to be done, by whom, and by when.
Resource Management: By planning, project managers can ensure that resources (time, money, equipment, and personnel) are used efficiently, avoiding resource conflicts and over-allocation. Proper allocation ensures that all resources are available when needed.

## Slide 18: Con’t
Risk Management: Planning helps in identifying potential risks early and developing strategies to mitigate or manage them. This reduces the likelihood of unexpected problems derailing the project or causing delays.
Better Time Management: Detailed schedules and timelines ensure that activities are completed in a structured way, which helps in meeting deadlines. It also provides a framework for tracking progress and addressing delays promptly.

## Slide 19: Con’t
Stakeholder Communication: A well-structured project plan includes a communication strategy that keeps stakeholders informed about progress, changes, and potential issues. This transparency fosters trust and improves collaboration.
Quality Control: Planning helps in setting clear deliverables and success criteria, which ensures that the project maintains a high level of quality. It provides standards for the project outcomes and helps in ensuring that these standards are met.

## Slide 20: Con’t
Cost Control: Accurate planning leads to better budgeting and cost management. It helps prevent cost overruns by providing a baseline for comparison and making it easier to control expenditures.
Increased Accountability: By outlining who is responsible for each task, planning increases accountability within the team. Each member knows their role and contributions, which enhances efficiency and responsibility throughout the project lifecycle.

## Slide 21: Risk management in project management
Risk management in projects involves identifying, assessing, and mitigating risks that could impact a project’s objectives. It is essential for minimizing potential issues that can lead to delays, cost overruns, or failure to deliver the desired outcomes.

## Slide 22: Key Steps in Risk Management
Risk Identification:
  Identify potential risks that may affect the project. These could be financial, operational, technical, or related to resources, stakeholders, or external factors.
Risk Assessment:
  Once risks are identified, they are analyzed to assess their probability and potential impact. This helps in prioritizing risks based on how likely they are to occur and their effect on the project.

## Slide 23: Con’t
Risk Response Planning:
  Develop strategies to address each risk. These strategies can include avoiding the risk, transferring it (e.g., through insurance), mitigating it by reducing its likelihood or impact, or accepting the risk if its effect is minimal or unavoidable.
Risk Monitoring and Control:
  Continuously track and monitor risks throughout the project lifecycle. Adjust risk responses as new risks emerge or as conditions change.

## Slide 24: Common Risk Management Techniques
Risk Avoidance:
  Eliminate the risk by changing the project plan. For example, choosing a safer technology or extending timelines to avoid risk.
Risk Mitigation:
  Reduce the likelihood or impact of the risk by implementing preventive measures. For instance, providing extra training to the project team to avoid errors.

## Slide 25: Con’t
Risk Transfer:
  Shift the risk to a third party, such as through contracts or insurance. This reduces the project team's burden of managing certain risks.
Risk Acceptance:
  Accept that some risks are inevitable and create contingency plans. This approach is used when the cost of mitigating the risk is higher than the risk's impact.

## Slide 26: Con’t
Quantitative Risk Analysis:
  Use statistical models and tools (e.g., Monte Carlo simulations) to assess the potential impact of risks in quantitative terms. This technique helps in understanding the potential variance in project outcomes.
Qualitative Risk Analysis:
  Rank risks based on their probability and impact using non-numeric data (e.g., expert judgment, risk matrices). This helps in prioritizing risks for further action.

## Slide 27: Scheduling in project management
Scheduling in project management involves the process of planning and organizing project tasks and activities in a timeline to ensure that the project is completed on time. It is a crucial aspect of project management because it establishes when project tasks will start and finish, the dependencies between them, and the resources needed to execute those tasks.

## Slide 28: Key Elements of Project Scheduling
Tasks and Activities:
  Tasks are the smallest units of work that need to be completed. Project scheduling involves breaking down the project into specific tasks and activities that are required to achieve the project goals.
Dependencies:
  Dependencies represent the relationships between tasks. Some tasks may need to be completed before others can begin (sequential), while others may run in parallel (concurrent). Dependencies help in determining the order of execution of activities.

## Slide 29: Con’t
Timeline (Duration):
  Each task is assigned a duration, estimating how long it will take to complete. This step ensures that the entire project has a clear start and end date and that milestones are set along the way.
Milestones:
  Milestones are significant points in the project timeline that signify the completion of major phases or deliverables. They help monitor progress and ensure the project is on track.

## Slide 30: Con’t
Resource Allocation:
  Scheduling also involves identifying the resources required for each task (e.g., people, equipment, or materials) and ensuring they are available when needed.
Critical Path:
  The critical path is the longest sequence of dependent tasks that determines the minimum time required to complete the project. If any task on the critical path is delayed, the entire project will be delayed.

## Slide 31: Common Scheduling Techniques
Critical Path Method (CPM):
  CPM helps identify the longest path of dependent activities and provides insight into which tasks are critical and which have some scheduling flexibility (known as "float" or "slack"). Delays on the critical path will affect the overall project timeline.
Program Evaluation Review Technique (PERT):
  PERT is used to estimate project duration when there is uncertainty in task durations. It uses three time estimates (optimistic, pessimistic, and most likely) to calculate an average duration for each task.

## Slide 32: Con’t
Gantt Chart:
  A Gantt chart is a visual representation of the project timeline that shows tasks, their durations, dependencies, and deadlines in a bar chart format. It is a common tool for monitoring progress against the schedule
Work Breakdown Structure (WBS):
  WBS breaks the project into smaller, manageable sections (tasks and subtasks), ensuring that all activities are included in the schedule. It is a hierarchical decomposition of the project scope.

## Slide 33: References
Harold Kerzner (2009):Project Management: A Systems Approach to Planning, Scheduling, and Controlling, 10th Edition.
Rory Burke (2013):Rory Burke, Project Management: Planning and Control Techniques, 5th Edition.
Jack R. Meredith and Samuel J. Mantel Jr. (2012):Jack R. Meredith & Samuel J. Mantel Jr., Project Management: A Managerial Approach, 8th Edition.